

De La Salle University

College of Computer Studies

Software Technology Department

**JobIT (Experts Academy / Experts Prime)**

PROJECT PLAN

|  |  |
| --- | --- |
| **Team Name** | **Blue Barracudas** |
| **Section** | S18A |
| **Team Members** | Andrade, Russel  Balajadia, Regina Claire  Dungan, Miguel Lorenzo  Esquillo, Lance Patrick  Ng, Francis Keith  Pangilinan, Jared Luke  Ramos, Luigi  Ramos, Michael Joshua  Sanchez, David  Syfu, Jonah  Unabia, Karl Frederick |
| **Date Submitted** |  |

**Table of Contents**

|  |  |
| --- | --- |
| 1. Product Backlog | 1-1 |
| User Story #1: The User can log‐in to the System through his / her account.  User Story #5: The Applicant can create an account to gain access to the System.  User Story #7: The Applicant can set-up their profile page to put their technical skills and work information in their profile.  User Story #11: The Company can setup their profile page to display information about their company in their profile page.  User Story #18: The Admin can log-in to the System to have access to the System.  User Story #19: The Admin can create an account for a Company to give them access to the System.  User Story #20: The Admin can approve the account requests of Applicants not coming from Experts Academy. | 1-1  1-2    1-3  1-4  1-5  1-6  1-7 |
| 1. Iteration Plan | 2-1 |

1. **Product Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #1: The User can log‐in to the System through his / her account.** | | | |
| **Total Estimate (Days):** 1 day | | **Priority:** 100 | |
| **Assigned to:** Miguel Dungan, Regina Balajadia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI for the login page. | 1 hour | Miguel Dungan |
| 2 | Design and create table for user accounts | 3 hours | Regina Balajadia |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #5: The Applicant can create an account to gain access to the System.** | | | |
| **Total Estimate (Days):** 1 day | | **Priority:** 100 | |
| **Assigned to:**  Luigi Ramos, Patrick Esquillo | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create a UI for the form where the applicant can create an account. | 1 hour | Luigi Ramos |
| 2 | Write the code based on the scenario and acceptance criteria | 5 hours | Patrick Esquillo |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #7: The Applicant can set-up their profile page to put their technical skills and work information in their profile.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  Miguel Dungan, Karl Unabia, Jed Pangilinan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create applicant edit page UI | 3 hours | Miguel Dungan, Karl Unabia |
| 2 | Write the code based on the scenario and acceptance criteria | 5 hours | Jed Pangilinan |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #11: The Company can setup their profile page to display information about their company in their profile page.** | | | |
| **Total Estimate (Days):** | | **Priority:** 93 | |
| **Assigned to:**  Miguel Dungan, Regina Balajadia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create UI for the form use by the company to setup their profile page. | 2 hours | Miguel Dungan |
| 2 | Design and create table for user accounts | 3 hours | Regina Balajadia |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #18: The Admin can log-in to the System to have access to the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 100 | |
| **Assigned to:**  Jed Pangilinan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create UI for admin login page. | 1 hour |  |
| 2 | Write the code based on the scenario and acceptance criteria. | 3 hours | Jed Pangilinan |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #19: The Admin can create an account for a Company to give them access to the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  David Sanchez, Patrick Esquillo | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI for the company registration form for the admin. | 1 hour | David Sanchez |
| 2 | Write the code based on the scenario and acceptance criteria | 3 hours | Patrick Esquillo |

|  |  |  |  |
| --- | --- | --- | --- |
| User Story #20: The Admin can approve the account requests of Applicants not coming from Experts Academy. | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  Miguel Dungan, Patrick Esquillo | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create UI for the account request approval page. | 2.5 hours | Miguel Dungan |
| 2 | Write the code based on the scenario and acceptance criteria. | 5 hours | Patrick Esquillo |

1. **Iteration Plan**

*This section details how the different user stories are divided and prioritized in iterations.*

|  |  |  |
| --- | --- | --- |
| **User Stories** | **Iteration 1**  **Feb 16 - Mar 16** | **Iteration 2**  **Mar 23 – Apr 20** |
| 1 –The User can log-in to the System through his / her account. | √ |  |
| 5 – The Applicant can create an account to gain access to the System. | √ |  |
| 18 – The Admin can log-in to the System to have access to the System. | √ |  |
| 20 –The Admin can approve the account requests of Applicants not coming from Experts Academy. | √ |  |
| 19 – The Admin can create an account for a Company to give them access to the System. | √ |  |
| 7 – The Applicant can set-up their profile page to put their technical skills and work information in their profile. | √ |  |
| 11 –The Company can setup their profile page to display information about their company in their profile page. | √ |  |
| \*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| To be added |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \* |  | √ |
| \*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\* |  | √ |