

De La Salle University

College of Computer Studies

Software Technology Department

**JobIT (Experts Academy / Experts Prime)**

PROJECT PLAN

|  |  |
| --- | --- |
| **Team Name** | **Blue Barracudas** |
| **Section** | S18A |
| **Team Members** | Andrade, Russel  Balajadia, Regina Claire  Dungan, Miguel Lorenzo  Esquillo, Lance Patrick  Ng, Francis Keith  Pangilinan, Jared Luke  Ramos, Luigi  Ramos, Michael Joshua  Sanchez, David  Syfu, Jonah  Unabia, Karl Frederick |
| **Date Submitted** |  |

**Table of Contents**

|  |  |
| --- | --- |
| 1. Product Backlog | 1-1 |
| 1.1 User Story #1: The User can log‐in to the System through his / her account.  1.2 User Story #6: The Applicant can create an account to gain access to the System.  1.3 User Story #8: The Applicant can set-up their profile page to put their technical skills and work information in their profile.  1.4 User Story #12: The Company can setup their profile page to display information about their company in their profile page.  1.5 User Story #19: The Admin / Super Admin can log-in to the System to have access to the System.  1.6 User Story #20: The Admin / Super Admin can create an account for a Company to give them access to the System.  1.7 User Story #2: The User can manage their profile information in order to update changes or fix mistakes.  1.8 User Story #3: The User can change their password.  1.9 User Story #4: The User can choose how to receive notifications.  1.10 User Story #5: The User can log out of the System.  1.11 User Story #7: The Applicant can upload his / her resume to make it visible to Companies who have set appointments with the Applicant.  1.12 User Story #9: The Applicant can search the Job Listings offered by the Companies to find the suitable job for him / her.  1.13 User Story #10: The Applicant can apply for a job in a Job Listing.  1.14 User Story #11: The Applicant can view the list of appointments and accept, reject, or reschedule the appointment.  1.15 User Story #13: The Company can search for the Applicants to look for potential employees to hire.  1.16 User Story #14: The Company can post Job Listings for Applicants to see and apply.  1.17 User Story #15: The Company can set appointments with Applicant/s to conduct an interview with them.  1.18 User Story #16: The Company can view the list of Applicants of a Job Listing and inform Applicants if they are hired or rejected to let them respond accordingly.  1.19 User Story #17: The Company can view the list of appointments and cancel or reschedule the appointment.  1.20 User Story #18: The Company can view the list of Job Listings and edit or delete them.  1.21 User Story #21: The Super Admin can create more admin accounts in the System.  1.22 User Story #22: The Super Admin can deactivate / reactivate an admin account. | 1-1  1-2    1-3  1-4  1-5    1-6    1-7  1-8  1-9  1-10  1-11  1-12  1-13  1-14  1-15  1-16  1-17  1-18  1-19  1-20  1-21  1-22 |
| 1. Iteration Plan | 2-1 |

1. **Product Backlog**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #1: The User can log‐in to the System through his / her account.** | | | |
| **Total Estimate (Days):** 1 day | | **Priority:** 100 | |
| **Assigned to:** Miguel Dungan, Regina Balajadia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI for the login page. | 1 hour | Miguel Dungan |
| 2 | Design and create table for user accounts. | 3 hours | Regina Balajadia |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #6: The Applicant can create an account to gain access to the System.** | | | |
| **Total Estimate (Days):** 1 day | | **Priority:** 100 | |
| **Assigned to:**  Luigi Ramos, Patrick Esquillo | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create a UI for the form where the applicant can create an account. | 1 hour | Luigi Ramos |
| 2 | Write the code based on the scenario and acceptance criteria. | 5 hours | Patrick Esquillo |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #8: The Applicant can set-up their profile page to put their technical skills and work information in their profile.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  Miguel Dungan, Karl Unabia, Jed Pangilinan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create applicant edit page UI | 3 hours | Miguel Dungan, Karl Unabia |
| 2 | Write the code based on the scenario and acceptance criteria. | 5 hours | Jed Pangilinan |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #12: The Company can setup their profile page to display information about their company in their profile page.** | | | |
| **Total Estimate (Days):** | | **Priority:** 93 | |
| **Assigned to:**  Miguel Dungan, Regina Balajadia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create UI for the form use by the company to setup their profile page. | 2 hours | Miguel Dungan |
| 2 | Design and create table for user accounts. | 3 hours | Regina Balajadia |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #19: The Admin can log-in to the System to have access to the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 100 | |
| **Assigned to:**  Jed Pangilinan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create UI for admin login page. | 1 hour |  |
| 2 | Write the code based on the scenario and acceptance criteria. | 3 hours | Jed Pangilinan |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #20: The Admin / Super Admin can create an account for a Company to give them access to the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  David Sanchez, Patrick Esquillo | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI for the company registration form for the admin. | 1 hour | David Sanchez |
| 2 | Write the code based on the scenario and acceptance criteria. | 3 hours | Patrick Esquillo |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #2: The User can manage their profile information in order to update changes or fix mistakes.** | | | |
| **Total Estimate (Days):** | | **Priority:** 60 | |
| **Assigned to:**  Keith Ng | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | Keith Ng |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #3: The User can change their password.** | | | |
| **Total Estimate (Days):** | | **Priority:** 60 | |
| **Assigned to:**  Karl Unabia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | Karl Unabia |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #4: The User can choose how to receive notifications.** | | | |
| **Total Estimate (Days):** | | **Priority:** 60 | |
| **Assigned to:**  Keith Ng, Luigi Ramos | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | Keith Ng, Luigi Ramos |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #5: The User can log out of the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 100 | |
| **Assigned to:**  David Sanchez | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | David Sanchez |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #7: The Applicant can upload his / her resume to make it visible to Companies who have set appointments with the Applicant.** | | | |
| **Total Estimate (Days):** | | **Priority:** 90 | |
| **Assigned to:**  David Sanchez, Keith Ng | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | David Sanchez, Keith Ng |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #9: The Applicant can search the Job Listings offered by the Companies to find the suitable job for him / her.** | | | |
| **Total Estimate (Days):** | | **Priority: 90** | |
| **Assigned to:**  Luigi Ramos, Karl Unabia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 3 hours | Luigi Ramos, Karl Unabia |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #10: The Applicant can apply for a job in a Job Listing.** | | | |
| **Total Estimate (Days):** | | **Priority:** 90 | |
| **Assigned to:**  Karl Unabia, Miguel Dungan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 3 hours | Karl Unabia, Miguel Dungan |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #11: The Applicant can view the list of appointments and accept, reject, or reschedule the appointment.** | | | |
| **Total Estimate (Days):** | | **Priority:** 85 | |
| **Assigned to:**  Miguel Dungan, Luigi Ramos | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 3 hours | Miguel Dungan, Luigi Ramos |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #13: The Company can search for the Applicants to look for potential employees to hire.** | | | |
| **Total Estimate (Days):** | | **Priority:** 80 | |
| **Assigned to:**  David Sanchez, KarlUnabia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | David Sanchez, Karl Unabia |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #14: The Company can post Job Listings for Applicants to see and apply.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  Keith Ng, Karl Unabia | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | Keith Ng, Karl Unabia |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #15: The Company can set appointments with Applicant/s to conduct an interview with them.** | | | |
| **Total Estimate (Days):** | | **Priority:** 85 | |
| **Assigned to:**  Miguel Dungan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | Miguel Dungan |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #16: The Company can view the list of Applicants of a Job Listing and inform Applicants if they are hired or rejected to let them respond accordingly.** | | | |
| **Total Estimate (Days):** | | **Priority:** 85 | |
| **Assigned to:**  David Sanchez | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | Miguel Dungan |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #17: The Company can view the list of appointments and cancel or reschedule the appointment.** | | | |
| **Total Estimate (Days):** | | **Priority:** 85 | |
| **Assigned to:**  Miguel Dungan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 3 hours | Miguel Dungan |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #18: The Company can view the list of Job Listings and edit or delete them.** | | | |
| **Total Estimate (Days):** | | **Priority:** 95 | |
| **Assigned to:**  Keith Ng | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 2 hours | Keith Ng |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #21: The Super Admin can create more admin accounts in the System.** | | | |
| **Total Estimate (Days):** | | **Priority:** 99 | |
| **Assigned to:**  Luigi Ramos | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | Luigi Ramos |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story #22: The Super Admin can deactivate / reactivate an admin account** | | | |
| **Total Estimate (Days):** | | **Priority:** 50 | |
| **Assigned to:**  Miguel Dungan | | | |
|  | | | |
| **Task #** | **Task Description** | **Effort Estimate (hours/days)** | **Assigned to** |
| 1 | Create the UI. | 1 hour | Miguel Dungan |
| 2 | Implement the model. | hours |  |
| 3 | Implement the controller. | hours |  |
| 4 | Integrate UI and logic. | hours |  |
| 5 | Test the User Story. | hours |  |

1. **Iteration Plan***.*

|  |  |  |
| --- | --- | --- |
| **User Stories** | **Iteration 1**  **Feb 16 - Mar 16** | **Iteration 2**  **Mar 23 – Apr 20** |
| 1 –The User can log-in to the System through his / her account. | √ |  |
| 6 – The Applicant can create an account to gain access to the System. | √ |  |
| 19 – The Admin can log-in to the System to have access to the System. | √ |  |
| 20 – The Admin can create an account for a Company to give them access to the System. | √ |  |
| 7 – The Applicant can set-up their profile page to put their technical skills and work information in their profile. | √ |  |
| 11 –The Company can setup their profile page to display information about their company in their profile page. | √ |  |
| 5-The User can log out of the System. |  | √ |
| 21-The Super Admin can create more admin accounts in the System. |  | √ |
| 14-The Company can post Job Listings for Applicants to see and apply. |  | √ |
| 18-The Company can view the list of Job Listings and edit or delete them. |  | √ |
| 9-The Applicant can search the Job Listings offered by the Companies to find the suitable job for him / her. |  | √ |
| 10-The Applicant can apply for a job in a Job Listing. |  | √ |
| 7-The Applicant can upload his / her resume to make it visible to Companies who have set appointments with the Applicant. |  | √ |
| 16-The Company can view the list of Applicants of a Job Listing and inform Applicant if they are hired or rejected to let them respond accordingly. |  | √ |
| 15-The Company can set appointments with Applicant/s to conduct an interview with them. |  | √ |
| 11-The Applicant can view the list of appointments and accept, reject, or reschedule the appointment. |  | √ |
| 17-The Company can view the list of appointments and cancel or reschedule the appointment. |  | √ |
| 13-The Company can search for the Applicants to look for potential employees to hire. |  | √ |
| 2-The User can manage their profile information in order to update changes or fix mistakes. |  | √ |
| 3 -The User can change their password. |  | √ |
| 4 -The User can choose how to receive notifications. |  | √ |
| 22-The Super Admin can deactivate / reactivate an admin account. |  | √ |